Daily Report Final Year Project
Palak Kota - 1NT22IS110
Shashank Sai - 1NT22IS159
# AgroBrain – Daily Development Log
Project Duration: February 2 – February 25
Team Size: 2 Members
Project Title: AgroBrain – Intelligent Crop Advisory System (Version 1.0)
Version: AgroBrain 1.0
Team Structure
- Member 1 (Palak) – Data Engineering & Core Model Development Lead
- Member 2 (Shashank) – Model Integration & Deployment Lead
Although development was carried out collaboratively on a single system, responsibilities were divided module-wise to ensure accountability and clarity in contribution.
Each member was responsible for the design, implementation, debugging, and documentation of assigned modules.
# Phase 1: Ideation & Data Preparation
Feb 2 – Feb 6
Activity	Work Completed	Responsible Member
Problem Definition & Scope Finalization	Defined project objective and system architecture (Crop → Disease → Irrigation → Yield pipeline)	Both (Joint Planning)
Dataset Collection & Compatibility Analysis	Identified Kaggle datasets and analyzed common crops	Member 1
Dataset Cleaning & Standardization	Filtered to 4 compatible crops, normalized naming, checked distributions	Member 1
Irrigation Dataset Engineering	Designed synthetic irrigation dataset using rule-based labeling logic	Member 2
Final Dataset Structuring	Prepared processed CSV files for model training	Member 2

# Phase 2: Model Development
Feb 9 – Feb 16
Activity	Work Completed	Responsible Member
Crop Recommendation Model	Random Forest implementation, evaluation (~98% accuracy)	Member 1
Disease Risk Model	Decision Tree implementation, validation (~87% accuracy)	Member 2
Irrigation Scheduling Model	Random Forest with class balancing (~87% accuracy)	Member 2
Initial Yield Model	Implemented yield prediction using rainfall-based features	Member 1
Yield Model Enhancement	Engineered environmental stress features (temperature, humidity, pH, NPK stress) and retrained (~87% accuracy)	Member 1

# Phase 3: System Integration & Backend Logic
Feb 17 – Feb 20
Activity	Work Completed	Responsible Member
Model Serialization	Saved trained models and encoders using joblib	Member 1
Prediction Pipeline Design	Implemented centralized agrobrain_advisory() function	Member 2
Cross-Model Integration	Ensured crop output influences irrigation & yield modules	Member 2
Backend Debugging	Fixed feature mismatch, path issues, and column ordering errors	Both

# Phase 4: UI Development & Deployment
Feb 21 – Feb 23
Activity	Work Completed	Responsible Member
Streamlit Setup	Installed and configured Streamlit in Ubuntu environment	Member 2
UI Design	Built input interface (NPK, weather sliders, soil condition selector)	Member 2
Output Structuring	Displayed crop, disease, irrigation, yield modules in structured layout	Member 2
System Testing (Pre-Validation)	Scenario testing (drought, heavy rainfall, nutrient deficiency cases)	Both

# Phase 5: Validation & Testing
Feb 24 – Feb 25
Activity	Description	Responsible
Model Performance Validation	Verified accuracy metrics for all four models	Both
Logical Consistency Testing	Tested multiple environmental edge cases	Both
Deployment Stability Testing	Verified full pipeline operation in Ubuntu	Both
Final Documentation	Compiled logs, architecture, and system description	Both

# Final System Performance
Module	Algorithm	Accuracy
Crop Recommendation	Random Forest	~98%
Disease Risk	Decision Tree	~87%
Irrigation Scheduling	Random Forest	~87%
Yield Potential (Enhanced)	Random Forest	~87%

# System Architecture
User Input
   |
Crop Recommendation
   |
Disease Risk Assessment
   |
Irrigation Scheduling
   |
Yield Potential Estimation
AgroBrain 1.0 functions as an integrated ML-based decision-support pipeline deployed via Streamlit.
## Contribution Overview
- Member 1
  - Dataset cleaning & compatibility analysis
  - Crop recommendation model
  - Yield model enhancement & training
- Member 2
  - Irrigation dataset design
  - Disease & irrigation models
  - Backend integration & Streamlit UI
- Joint Work
  - System architecture
  - Debugging & validation
  - Deployment & documentation
# Future Work – AgroBrain 2.0
Feature	Description	Estimated Time
AI Explanation Generator	Natural language reasoning for advisory outputs	2–3 days
Fertilizer Recommendation Engine	NPK-based nutrient advisory	2 days
Conversational Advisory Interface	Chat-style Q&A module	4–5 days
Real-Time Weather Integration	API-based weather data integration	3 days
UI Enhancement & Optimization	Production-ready layout & responsiveness	2 days

Estimated Completion Time for AgroBrain 2.0: 2–3 weeks